TASK 2: Requirement & Estimation Report

kina ridge primary school

fee-tracking system

CMP 224 Software Engineering Report

28/08/2026

Nicky SAROA

WESTERN PACIFIC UNIVERSITY

Contents

Part 1 – Software Requirement Specification (SRS)	2

Part 2 – Estimate and Work Schedule	5

# Part 1 – Software Requirement Specification (SRS)

  - Purpose and Scope

Purpose: Replace the Kina Ridge Primary Schools current paper-exercise-book-and-Excel fee records with a single system that lets the bursar record payments, track instalments, show arrears reliably and produce trustworthy receipts – on the school existing single laptop, tolerant of weekly power cuts.

In Scope:

- Recording fee payments across three channels (cash, bank deposit, mobile money) and partial/instalment payments

- Generating and reprinting receipts

- Per-student and whole-school arrears visibility

- Termly summary reports for the head teacher and board

- Operating reliably on one laptop with intermittent power/WiFi

Out of Scope:

- Online/parent-facing payment portal - the brief gives no evidence that parents at Kina Ridge have reliable internet access or devices to use one, and building a public-facing payment interface would introduce security and payment-handling obligations far beyond what a single-laptop office with no IT support can maintain.

- Payroll or general school accounting beyond fees - the client's stated pain point is fee arrears and receipt trust, not staff pay or general ledger accounting; bundling these in would roughly double the domain to analyse and estimate without the board having asked for it.

- Multi-campus or multi-school support - Kina Ridge is a single 450-student site; designing for multiple campuses now would add configuration and data-partitioning complexity the client doesn't need and hasn't requested.

- Automated SMS/reminder notifications to parents - mobile signal reliability and per-message cost for the school are unknown from the brief, and this is naturally a Phase 2 enhancement once the core record-keeping system is trusted and stable, not a Task 2 deliverable.

- Integration with the mobile money provider's API (vs. manual entry of mobile money receipts) - no API access, cost, or provider has been specified by the client, and a single office laptop with intermittent connectivity is a poor fit for live API integration; the assumption for this release is that mobile money payments are entered manually from the payer's transaction confirmation, the same way cash and bank deposits are recorded.

  - Business Context and Stakeholders

| Stakeholders | Role/Stake | What they need from the system |
| --- | --- | --- |
| Bursar | Primary/daily user; enters payments, issues receipts | Fast payment entry, shows accurate balances, print receipt |
| Office assistants (x2) | Secondary users of the system | Records payment and search student records |
| Head teacher | Management | Access to fee collection and arrears reports |
| Board | Governance; reviews summaries termly, sets fee policy | Review reliable records and reduced disputes |
| Parents/guardians | Payers, not system users | Accurate receipts, correct arrears balance if they dispute — indirect stakeholder, still shapes requirements (receipt content, accuracy) |

  - Functional Requirement

The system must have:

- FR-1 The system shall store students’ details including student ID, name, grade level, and guardian contact information

- FR-2 The system shall record school fee payments against student account

- FR-3 The system shall support cash payment

- FR-4 The system shall support bank deposit payment

- FR-5 The system shall automatically update outstanding balance after each payment made

- FR-6 The system shall generate a unique receipt number for every payment

- FR-7 The system shall print receipt using the school existing printer

- FR-8 The system shall allow users to search for student payment records

- FR-9 The system shall produce reports showing students outstanding balance.

  - Non-Functional Requirement

Reliability

- NFR-1 The system shall save payment records without data loss

- NFR-2 Backup shall be created at least once per year

Performance

- NFR-3 Payment records shall save within 20 seconds

- NFR-4 Students searches shall return results within 20 seconds

Usability

- NFR-5 A new office assistant shall be able to use basic functions after one hour of training

Security

- NFR-6 Users shall log in using unique username and passwords

- NFR-7 Only authorised staff shall access financial records

Availability

- NFR-8 The system shall continue operating on the office laptop without continues internet access.

PNG Delivery Conditions

- NFR-9 The system shall operate correctly during temporary internet outages

- NFR-10 The system shall recover safely after power interruptions

- NFR-11 The system shall function on the existing office laptop and printer without requiring new hardware

  - Constraints & Business Rules

Constraints

- Only an office laptop available

- Only one office printer is available for printing receipt

- Weekly power interruptions usually occur

- WiFi availability is generally reliable but cannot be guaranteed

- Budget are said to be limited

Business Rules

- BR-1 Every payment must be linked to a student record

- BR-2 Every payment must have a unique receipt number

- BR-3 The remaining balance must not less than zero

- BR-4 User cannot delete historical payment records

- BR-5 Only authorised staff may modify student information

- BR-6 Board members must receive term summary reports

  - Glossary

| Term | Definition |
| --- | --- |
| Arrears | Unpaid fees that are overdue |
| Bursar | Staff member responsible for school finances |
| Instalment | A partial payment made toward total fees |
| Receipt | Proof of payment issued to a parent or guardian |
| Balance | Amount still owing after payments |

# Part 2 – Estimate and Work Schedule

2.1 Task Breakdown (Work Breakdown Structure)

| TASK ID | Activity |
| --- | --- |
| T1 | Requirement gathering |
| T2 | Stakeholders’ interviews |
| T3 | SRS preparation |
| T4 | System design |
| T5 | Database design |
| T6 | User interface design |
| T7 | Payment module development |
| T8 | Receipt module development |
| T9 | Reporting module development |
| T10 | Authentication |
| T11 | Testing |
| T12 | User acceptance testing |
| T13 | Deployment |
| T14 | User training |
| T15 | Documentation |

2.2 Time Estimates and Assumptions

Assumptions

- One software developer

- Existing laptop is adequate

- Stakeholders are available when needed

- No major scope changes occur

- Basic desktop application approach

Estimation Technique

The estimate uses the three-point estimation method:

Estimated Time = (Optimistic + 4 x Most Likely + Pessimistic) /6

| Task | O | M | P | Estimate |
| --- | --- | --- | --- | --- |
| Requirement | 2 | 3 | 5 | 3.2 |
| Design | 3 | 4 | 6 | 4.2 |
| Database | 2 | 3 | 5 | 3.2 |
| User Interface | 3 | 5 | 7 | 5.0 |
| Payment Module | 4 | 6 | 8 | 6.0 |
| Receipt Module | 2 | 3 | 5 | 3.2 |
| Reporting Module | 3 | 5 | 8 | 5.2 |
| Authentication | 2 | 3 | 5 | 3.2 |
| Testing | 4 | 5 | 8 | 5.3 |
| Deployment & Training | 2 | 3 | 5 | 3.2 |

Total Estimated Effort

Approximately 41.7 working days

Rounded Estimate: 8 to 9 weeks of development effort

2.3 Work Schedule

| Week | Milestone |
| --- | --- |
| Week 1 | Requirement gathering completed |
| Week 2 | SRS approved |
| Week 3 | System design completed |
| Week 4 | Database and UI developed |
| Week 5 | Payment and receipt modules completed |
| Week 6 | Reporting and authentication completed |
| Week 7 | Testing completed |
| Week 8 | User acceptance testing |
| Week 9 | Deployment and training |

Deliverables Visible to Client

| Milestone | Client Sees |
| --- | --- |
| Requirement Sign-off | Approved requirements document |
| Design Review | System screens and workflow |
| Mid-project Review | Working payment entry module |
| Testing Review | Nearly completed system |
| Final Delivery | Operational fee-tracking system |

2.4 Dependency Triangle Analysis

Option 1 – Fixed Time

- Time: 8 weeks

- Cost: Fixed

- Scoped: Reduced if delay occur

- Advantages: Fast delivery, Predictable schedule

- Disadvantages: Some features maybe delay

Option 2 – Fixed Scope

- Scope: All requirement delivered

- Cost: Flexible

- Time: Extended if required

- Advantages: Complete functionality

- Disadvantages: Longer delivery period

Option 3 – Fixed Cost

- Cost: strictly controlled

- Scope: Flexible

- Time: Flexible

- Advantages: Budget certainty

- Disadvantages: some features maybe removed

Conclusion

The above proposed Fee-Tracking System will help Kina Ridge Primary School improve the accuracy and efficiency of fee management. Based on the identified requirements and project estimation, the system can be delivered within 8 to 9 weeks, and the system is expected to provide reliable payment tracking, receipts and reporting.

AI Use Declaration

Microsoft Copilot/ChatGPT was used to assist with drafting, formatting, and reviewing the structure of this report. All requirements analysis, stakeholder prioritisation, estimation assumptions, effort calculations, scheduling decisions, and dependency-triangle recommendations represent my own judgement based on the client scenario and course materials.